SIH 2026

# APAAR-Based Student Data
Management & Verification Platform

SIH26263  |  AICTE  |  Smart Automation

Purpose Build-ready implementation brief for Antigravity and a three-member team. Includes problem interpretation, requirements, architecture, stack, data model, APIs, prioritized plan, USPs, testing, security, work allocation and bounded agent instructions.

Core principle A complete end-to-end working prototype comes first. Build P0 core workflow, then P1 differentiators, then P2 advanced features. Do not spend early days on advanced AI or unavailable government integrations.

Source boundary The official SIH portal is authoritative. The detailed PS description was cross-checked against a public secondary listing; verify final wording against the official portal before submission. Recommendations are labelled as proposed design, not official wording.

# 1. Executive Summary

SIH26263 asks for an APAAR ID-based student data management and verification platform for AICTE-approved institutions. Institutions need to submit and update student-level records; the platform should validate those records, monitor enrolment, detect duplicates and inconsistencies, support authorized verification, integrate with existing systems, protect data and produce reports.

The prototype will be a role-aware web platform. Institution staff import CSV/XLSX student records, preview and validate them, correct issues and submit a versioned batch. AICTE reviewers see institution-level monitoring, intake-versus-enrolment exceptions and potential cross-institution duplicate cases. A clearly labelled mock APAAR adapter keeps the demo functional if authorized live API access is unavailable.

Main differentiator: an explainable student data-quality and reconciliation workflow. Every alert should identify the record/row/field, rule, reason, severity and next action; corrections can be made and checks rerun.

## Definition of success

A repeatable demo runs from login → import → validate → findings → correction/revalidation → submit/review → dashboard → report export.

All default demo records are synthetic. Mock verification is visibly marked as simulated.

Every finding is explainable and traceable to a record/row/field.

Server-side roles, institution isolation, privacy controls and audit history work.

The prototype remains useful without live APAAR or AICTE API access.

# 2. Problem Statement and Scope

| Item | Details |
| --- | --- |
| ID | SIH26263 |
| Title | Development of an APAAR ID-Based Student Data Management and Verification Platform for AICTE-Approved Institutions |
| Sponsor / theme | AICTE / Smart Automation |
| Core issue | Student-related data reaches AICTE through different submission mechanisms; completeness, authenticity, reconciliation and verification are difficult to maintain consistently. |
| Expected flow | Institution → student-data upload → APAAR validation → data verification → central repository → analytics/monitoring → authorized verification. |

## Problem-derived requirements

Secure platform/API for approved institutions to upload and update student-level information using APAAR ID as a unique academic identifier.

Capture approved intake, actual enrolment, supernumerary seats, NRI category, OCI status, FN status and other relevant student information.

Identify duplicate records, missing/invalid APAAR IDs, enrolment beyond approved intake, inconsistent student data and potential duplicate enrolment across institutions.

Provide institution and AICTE dashboards for monitoring.

Support authorized verification, integration with existing institutional/AICTE systems, privacy/security, authentication, role-based access, audit trails, consent mechanisms and reports.

Support printing/displaying APAAR ID alongside student ID on certificates issued by degree-awarding bodies.

## Scope boundaries

This is not an APAAR ID generation system; it consumes an ID and checks it through available means.

Do not claim official/live APAAR, Aadhaar or DigiLocker verification without authorized working integration.

An anomaly is a review flag, not proof of fraud; no automatic student rejection or record merge.

Do not assume Aadhaar numbers are required. Minimize personal data and confirm the official data contract.

Demo data and intake limits must be labelled illustrative unless sourced from an authorized official dataset.

# 3. Requirement Traceability

| ID | Requirement | Priority | Prototype evidence |
| --- | --- | --- | --- |
| R1 | Secure upload/update of student-level data keyed by APAAR ID | P0 | Login, bulk import, edit/correct, batch status |
| R2 | Approved intake and actual enrolment | P0 | Capacity records by institution/course/year; counts derived from student rows |
| R3 | Supernumerary seats | P0 | Structured seat type and separate count |
| R4 | NRI, OCI and FN status | P0 | Fields, validation, filters and reporting |
| R5 | Duplicate student records | P0 | Exact APAAR match and candidate duplicate review |
| R6 | Missing/invalid APAAR IDs | P0 | Presence/syntax rules clearly separated from external verification |
| R7 | Admissions exceed approved intake | P0 | Arithmetic comparison with configured intake and visible rule/policy |
| R8 | Student-data inconsistencies | P0 | Field, status, programme/year and cross-file checks |
| R9 | Potential duplicate enrolment across institutions | P0 | Cross-institution candidate queue; human decision |
| R10 | Institution and AICTE dashboards / monitoring | P0 | API-backed metrics update after import, validation and review |
| R11 | Authorized stakeholder verification | P1 | Permission-limited verification view; third-party role only if time permits |
| R12 | Verifiable student records linked to academic identity | P1 | Platform-generated verification reference, not represented as government credential |
| R13 | Integration/API capability | P0 | Versioned REST API, OpenAPI docs, CSV/XLSX import/export |
| R14 | Security, privacy, authentication, RBAC, audit and consent | P0 | Server-side authorization, audit events, data minimization, authority/consent metadata |
| R15 | Policy/accreditation/monitoring reports | P0 | CSV export and dashboard summaries |
| R16 | Display/print APAAR ID alongside student ID on certificates | P1 | Synthetic certificate preview, permission/policy gated |
| R17 | Scalable, secure, interoperable, user-friendly platform | P0 | Modular design, accessible workflow, documented API and setup |
| R18 | Go beyond collection: validation, anomaly detection, real-time monitoring and analytics | P0/P1 | Explainable validation, exceptions queue, dashboard and trends |

P0 = must work before advanced features. P1 = high-value after the complete core flow works. P2 = advanced/good-to-have. Confirm exact wording with the official SIH portal; official wording overrides this interpretation.

# 4. Users and Roles

| Role | Allowed actions | Restrictions |
| --- | --- | --- |
| Institution Admin | Manage own institution profile; upload, validate, submit and correct own records; view own dashboard/reports. | Cannot view other institutions' identifiable records or change official policy without permission. |
| Institution Operator | Import files, map columns, inspect errors, correct permitted fields and resubmit. | Cannot manage users/roles or access other institutions. |
| AICTE Admin/Reviewer | View authorized institution summaries; inspect exceptions and cross-institution candidates; record review outcomes; export authorized reports. | Cannot change source data silently or bypass audit. |
| External Verifier (P1) | Look up one permitted record through a restricted verification view. | No bulk browsing or unnecessary personal details. |
| Demo Admin | Reset synthetic data and configure demo settings. | Must not portray mock data or outcomes as official. |

Enforce permissions in backend/API/database queries. Hiding a button in the frontend is not access control.

# 5. Functional Requirements

## FR-01 Authentication and authorization

Login/logout and seeded demo accounts for Institution Admin, Institution Operator and AICTE Admin.

Use salted password hashes if password auth is implemented; never store plaintext secrets.

Every API request is checked for role and institution scope.

## FR-02 Institution, programme and intake

Represent institution, programme/course, academic year and approved intake.

Store intake by institution + programme + year; model regular and supernumerary categories separately.

Use seeded illustrative values unless official values are supplied.

## FR-03 Bulk import

CSV and XLSX are primary prototype inputs; PDF/OCR is not the main route for tabular student records.

Provide template, upload, column mapping, preview, row count and confirmation.

Handle blank rows, missing columns, duplicate headers, bad types and malformed files gracefully.

Keep import batch ID, uploader, timestamp, original filename and row-level outcomes. Never silently drop invalid rows.

## FR-04 Student data fields

At minimum: APAAR ID, institution student ID, institution, academic year, programme/course, admission/enrolment status, seat type, NRI category, OCI status, FN status and timestamps where needed.

Approved intake and actual enrolment are institution/course/year facts, not repeated totals in every student row.

Only include name/DOB/gender or other identity fields if justified by the official data contract and matching purpose.

Do not add Aadhaar number without explicit official requirement and authorized basis. Use internal record IDs as primary keys.

## FR-05 Validation engine

Validate required fields, types, allowed values, dates, statuses and references.

Check APAAR ID presence and syntax using confirmed rules; if unconfirmed, mark as configurable syntactic validation.

Check duplicates within batch/institution and across institutions.

Compare enrolled counts with configured intake; handle supernumerary seats through explicit configurable policy.

Every finding has rule code, severity, reason, record/row/field, actual/expected value if known and next action.

## FR-06 Duplicate matching

Exact valid APAAR ID match is strongest key.

If ID is missing/invalid, optionally suggest candidate matches using limited fields; name similarity alone must never merge records.

Explain matching signals and threshold; allow reviewer to confirm, dismiss or request more evidence.

Keep records separate until authorized resolution; mask other-institution details from unauthorized users.

## FR-07 APAAR verification adapter

Create a provider interface so an authorized service can be integrated later.

Mock adapter outcomes must be clearly named MOCK_VERIFIED, MOCK_NOT_VERIFIED, MOCK_UNAVAILABLE or NEEDS_REVIEW.

Format validation is not official verification. External service outage must not crash core validation.

Do not invent endpoints, credentials, provider responses or official API availability.

## FR-08 Submission lifecycle

Prototype states: Draft → Validated → Submitted → Under Review → Accepted / Needs Correction / Rejected. Label these as prototype workflow states, not official AICTE states.

Create new batch/version on resubmission; preserve previous history.

Block submission when configured blocking errors remain; warnings may be allowed per config.

Show counts of total, valid, warnings, errors, duplicates and intake exceptions.

## FR-09 Dashboards

Institution view: record counts, valid/invalid rows, missing APAAR IDs, duplicate flags, intake usage, batch status and recent activity.

AICTE view: institution submission progress, enrolment by course/year, exception counts, possible cross-institution duplicates and recent activity.

Metrics update from backend data after actions; filters for year, programme, institution, batch, status and severity.

Use seeded scenarios to demonstrate both healthy and problematic cases.

## FR-10 Review and correction

Provide exception queue and candidate-duplicate review.

Authorized reviewer can confirm, dismiss, mark corrected or request information.

Require reason for dismissing a cross-institution duplicate/high-impact issue.

Track actor, timestamp, previous/new state and reason. Never auto-reject or accuse based only on algorithmic match.

## FR-11 Verification and certificate display

Provide a limited-purpose record lookup with minimum necessary fields and audit event.

Generate a platform verification reference/receipt, clearly not a government-signed credential.

P1 certificate preview displays institution student ID and APAAR ID with synthetic data and appropriate permissions.

## FR-12 Reports

Export filtered error/quality reports to CSV; print-friendly aggregate report if time allows.

Include generation time, institution/year/course filters, record totals and issue counts.

Aggregate analytics must be separated from personally identifiable exports; permissions apply.

## FR-13 Audit and consent/authority

Audit imports, validation, submission, corrections, reviews, exports and verification lookups.

Record actor, action, object, timestamp, outcome and reason; normal users cannot edit audit events.

Capture consent/authority metadata where required; do not imply a checkbox alone establishes legal consent.

Mask identifiers in logs and avoid storing raw student payloads in logs.

## FR-14 APIs and interoperability

Versioned REST API under /api/v1; consistent JSON schemas and errors.

Expose imports, batches, validation, records, dashboards, reviews, verification and reports.

OpenAPI/Swagger and docs/API.md with examples; health endpoint; external integrations behind adapters.

# 6. Non-Functional Requirements

| ID | Requirement | Prototype acceptance |
| --- | --- | --- |
| NFR-01 Security | Authentication, server-side RBAC, institution isolation, upload validation, safe errors. | Unauthorized role/cross-institution tests fail closed; no secrets in Git. |
| NFR-02 Privacy | Data minimization, synthetic data by default, masking and redacted logs. | README forbids real student data in demo fixtures/screenshots. |
| NFR-03 Audit | Trace important user and data actions. | Import, submit, correction, review, export and verification create audit events. |
| NFR-04 Correctness | Deterministic, explainable rules. | Same data/rules produce same outcomes; each finding maps to a rule. |
| NFR-05 Usability | Clear import preview, progress, empty/loading/error states and actionable messages. | A demonstrator completes the workflow without manual database edits. |
| NFR-06 Performance | Responsive demo-sized bulk validation. | Target 1,000 synthetic rows in a few seconds on demo hardware; measure actual time. |
| NFR-07 Reliability | Bad rows or provider outage do not crash whole batch. | Partial failures are reported; mock-unavailable is explicit. |
| NFR-08 Interoperability | CSV/XLSX, REST API, documented schema. | Template and API docs are included. |
| NFR-09 Maintainability | Separate UI, API, rules, persistence and adapters. | No monolithic single file; rules/config centralized. |
| NFR-10 Explainability | Reason, rule, field/row and next action for every alert. | Reviewer can explain any visible alert. |
| NFR-11 Accessibility | Labels, contrast, keyboard-operable core forms; color not sole signal. | Core workflow usable with keyboard and text statuses. |
| NFR-12 Reproducibility | Documented setup and seed/reset flow. | Fresh-start demo succeeds using README. |

# 7. Architecture and Technology

Use a modular monolith for the hackathon: one frontend, one backend API, one relational database and a replaceable APAAR provider adapter. This is easier to finish and demonstrate than microservices.

| Layer | Responsibility | Suggested stack |
| --- | --- | --- |
| Frontend | Login, import wizard, institution dashboard, AICTE dashboard, exception/review queue, record detail, reports. | React + TypeScript + Vite; Tailwind/current component library. |
| Backend/API | Auth, RBAC, import, batch lifecycle, validation orchestration, review, reports. | Python 3.11+, FastAPI, Pydantic. |
| Domain services | Validation, duplicate candidate detection, intake reconciliation, quality scoring and explanations. | Python modules with unit tests; reuse/adapt existing VeriReg patterns. |
| Persistence | Users, institutions, programmes, intake, student records, batches, findings, matches, audit. | PostgreSQL + SQLAlchemy/SQLModel + migrations preferred; SQLite acceptable for a short local prototype if already present. |
| Import staging | CSV/XLSX parsing, temporary files and row errors. | Python csv/pandas; openpyxl for XLSX. |
| External adapter | APAAR provider boundary and mock provider. | Interface + MockApaARAdapter; real adapter only with authorized API details. |
| Testing/docs | Unit/API/integration tests, OpenAPI, README, demo script. | pytest; existing frontend test setup; docs/API.md. |

## Suggested repository layout

frontend/src/pages/             # Login, dashboards, import, review, reports
frontend/src/components/        # Tables, status chips, preview, charts
frontend/src/services/api.ts    # Typed API client
backend/app/main.py
backend/app/api/v1/             # auth, institutions, imports, students, batches, review, reports
backend/app/core/               # settings, security, permissions
backend/app/models/             # database models
backend/app/schemas/            # request/response contracts
backend/app/services/           # import, validation, matching, intake, audit
backend/app/adapters/           # APAAR interface and mock
backend/app/seed/               # synthetic data
backend/tests/
docs/API.md
docs/DATA_DICTIONARY.md
docs/DEMO_SCRIPT.md

Stack discipline Do not add an LLM, vector database, blockchain, Kafka, microservices or a separate AI model without a concrete requirement and measurable benefit. Deterministic validation is the core intelligence.

# 8. Data Model and Rule Catalog

| Entity | Key fields (illustrative) | Notes |
| --- | --- | --- |
| Institution | id, name, authorized code if supplied, status | Never invent official identifiers. |
| Programme | id, institution_id, programme/course, academic_year | Scope for intake/enrolment. |
| ApprovedIntake | institution_id, programme_id, year, regular_intake, supernumerary policy/limit | Use configured/seeded illustrative values unless official data supplied. |
| StudentRecord | internal id, institution_student_id, APAAR ID, institution, year, programme, admission status, seat type, NRI/OCI/FN status | Minimize personal fields; protect identifiers. |
| ImportBatch | id, institution, uploader, source filename, timestamp, version, status, counts | Maintain source lineage. |
| ValidationFinding | id, batch, record, rule code, severity, field, message, expected/actual summary, status | Explainable and traceable. |
| MatchCandidate | record A/B, matching signals, category/confidence, review status | Candidate until human review. |
| VerificationAttempt | record, provider, outcome, timestamp, reference | Mock results visibly marked MOCK. |
| AuditEvent | actor, institution, action, object, timestamp, outcome, reason | Append-only from UI. |
| Authority/Consent record | reference, purpose, basis, timestamp, expiry/revocation if applicable | Only if justified by policy/workflow. |

| Rule family | Checks | Guidance |
| --- | --- | --- |
| Required fields | Missing APAAR ID, institution student ID, academic year, programme. | Blocking where required. |
| APAAR syntax/status | Missing, format failure, duplicate, external check pending/unavailable. | Syntax failure ≠ official verification failure. |
| Duplicates | Same ID within batch/institution/across institutions. | Exact collision is high priority; candidate match needs review. |
| Intake | Enrolled count above configured allowed intake. | Show actual, allowed, difference and policy reference. |
| Seat categories | Invalid NRI/OCI/FN value, inconsistent seat type, supernumerary policy breach. | Use explicit configurable policy. |
| Consistency | Same ID with conflicting programme/year/status; repeated institution student ID where prohibited. | Flag, do not silently overwrite. |
| Lifecycle | Withdrawn/inactive records counted as active; repeated batch/version. | Configurable warning/error. |

Each rule needs a stable code, plain-language explanation, severity, scope, configurable enablement and tests. If official policy is unclear, label it a prototype/configurable rule.

# 9. Minimum API Contract

| Method + route (suggested) | Purpose / required behavior |
| --- | --- |
| POST /api/v1/auth/login | Authenticate and return session/token plus role. |
| GET /api/v1/me | Return current user and permitted institution scope. |
| GET /api/v1/institutions | List only institutions allowed for caller. |
| GET /api/v1/intake | Read intake by institution/programme/year. |
| POST /api/v1/imports/preview | Parse CSV/XLSX and return mapped columns, sample rows and errors. |
| POST /api/v1/imports | Persist batch and row-level import results. |
| POST /api/v1/batches/{id}/validate | Run checks and persist findings/counts. |
| GET /api/v1/batches/{id} | Return status, counts, timestamps and version. |
| GET /api/v1/batches/{id}/findings | Return paginated, permission-scoped findings. |
| POST /api/v1/batches/{id}/submit | Apply blocking rules and create audit event. |
| GET /api/v1/dashboard/institution | Return persisted institution metrics. |
| GET /api/v1/dashboard/aicte | Return authorized aggregate monitoring metrics. |
| POST /api/v1/reviews/{finding_id} | Record review decision/reason and audit. |
| GET /api/v1/verification/{student_ref} | Limited-purpose, audited view; mock label if applicable. |
| GET /api/v1/reports/export | Return permission-scoped CSV and audit export. |
| GET /health | Service health without secrets. |

Use ISO timestamps, stable IDs, explicit enums, pagination and a consistent error shape (code/message/details/request_id).

Do not expose stack traces or sensitive payloads in errors.

Frontend-visible metrics must be returned by API or labelled seeded demo values.

# 10. UX Pages Required

| Page | Minimum behavior |
| --- | --- |
| Login | Role-aware demo login and logout. |
| Institution dashboard | Record counts, validity, missing IDs, duplicate flags, intake usage, batch status and activity. |
| Import wizard | Template download, upload, column mapping, preview, confirmation and structural errors. |
| Batch detail | Status, counts, findings, validate/revalidate and export errors. |
| Record detail | Masked identifiers, academic fields, findings, source batch and audit. |
| Review queue | Filter by institution/year/programme/status/severity; inspect and resolve matches. |
| AICTE dashboard | Submission progress, enrolment/intake, exceptions and candidate duplicates. |
| Reports | Filters, CSV export and printable aggregate view. |
| Verification view | Minimum necessary fields, status, issuer, timestamp/reference and mock label. |
| Certificate preview (P1) | Institution student ID + APAAR ID, synthetic record and clear prototype status. |

UI truth rule Every visible control must work. No dead buttons or fake charts. Seeded values are acceptable for the demo only when labelled and returned consistently through the backend.

# 11. USPs / Differentiators

| USP | Description | Priority |
| --- | --- | --- |
| 1. Explainable Student Data Quality & Reconciliation Engine | Every flag links to row/field, rule, reason, severity and next action; corrections can be rerun. | P0 core |
| 2. Cross-Institution Duplicate Triage | Exact ID collision plus cautious candidate matching; masked details and human decision, no auto-merge. | P0 core |
| 3. Intake-to-Enrolment Reconciliation | Connects student-level rows with approved intake and seat-category policy; displays arithmetic. | P0 core |
| 4. Correction loop + transparent quality score | Completeness, validity, consistency and duplication components; before/after score. | P1 |
| 5. Provider adapter + verification receipt | Replaceable APAAR integration boundary; platform receipt clearly distinguished from government credential. | P1 |
| 6. Privacy-aware verification | Purpose-limited view, masked identifiers, audit on lookup/export. | P0 security / P1 UX |
| 7. Certificate APAAR/student-ID preview | Visible demonstration of the named certificate display requirement. | P1 |
| 8. Longitudinal trends | Compare data quality and enrolment across batches/years. | P2 |

## How to implement a defensible quality score

If time permits, score completeness, validity, consistency and duplication with transparent weighted rules. Show component counts and formula. Call it a dataset quality score, not a ranking of institutions. A high aggregate must not hide severe individual errors.

## AI/ML guidance

Do not add an LLM just to claim AI. Exact identifiers and deterministic rules are more reliable for many checks. A matching algorithm may only suggest candidates for human review, must explain its signals and must be tested on labelled synthetic cases. Never auto-merge or auto-reject based on a score.

# 12. Build Priorities — Strict Order

## P0 — Core end-to-end prototype

Institution/programme/year/intake seed data.

Login and role/institution access control.

CSV/XLSX template, upload, preview, column mapping and persistence.

Student records and import batch lineage.

Required-field, APAAR presence/syntax, exact duplicate, category/status and intake checks.

Row-level findings with rule, reason, severity and correction guidance.

Institution and AICTE dashboards driven by API data.

Correction/re-import/revalidation and submission/review lifecycle.

Audit trail for import, validate, submit, correction, review and export.

CSV error/quality report export.

Clearly labelled mock APAAR adapter; provider failure does not stop core validation.

Critical unit/API/integration/security tests and complete README/demo script.

## P1 — High-value differentiators after P0 passes

Cross-institution duplicate review queue and outcomes.

Transparent data-quality score with before/after improvement.

Limited verification view/reference and certificate preview.

Polished filters, print report, loading/error/empty states.

OpenAPI examples and one-command seed/reset.

## P2 — Advanced / good-to-have

Longitudinal analytics and trend charts.

Advanced candidate matching configuration and explanation panel.

Additional institutional import formats.

Optional QR code to a permission-controlled verification page, only if safe and practical.

Container deployment/load checks.

Live authorized APAAR/AICTE integration only if documented API access, permission and credentials exist.

Hard stop Do not start P1 until the P0 happy path and critical error path work. Do not start P2 while P0 defects remain. A smaller reliable end-to-end prototype is better than disconnected advanced features.

# 13. Three-Member Work Split

| Member | Primary ownership | Deliverables | Coordination |
| --- | --- | --- | --- |
| Member 1 — Backend & Data Platform | Core backend and business logic: database, authentication/RBAC, institution/programme/intake data, import and persistence, baseline student validation, deterministic duplicate checks, workflow APIs and audit logging. | Schema/migrations; authentication and permissions; import preview/persistence endpoints; student and batch APIs; baseline APAAR presence/syntax checks; required-field and intake checks; exact-duplicate detection; review/status APIs; audit events; API documentation, health check and backend tests. | Work continuously with Member 2 on API contracts, payloads, errors and integration. Coordinate shared data structures with Member 3 before advanced features are implemented. |
| Member 2 — Frontend & Product Integration | Complete user-facing application and integration: React UI, role-specific navigation, import and review experiences, dashboards, reporting and end-to-end behavior. | Login and role-aware screens; institution/student/intake management; CSV/XLSX import wizard and preview; validation findings and explanations; correction/revalidation and review workflows; status tracking; API-backed dashboards; audit history and report/export UI; loading, empty and error states; responsive layout; end-to-end tests. | Work continuously with Member 1; use agreed API contracts and mocked responses while endpoints are in progress. Review backend behavior through the UI and report integration issues early. Coordinate finding display and advanced-feature interfaces with Member 3. |
| Member 3 — Data Quality Intelligence, Testing & Differentiators | Advanced data-quality capabilities and independent quality assurance, building on the stable core validation and API interfaces. | Comprehensive risk-based test catalogue and synthetic edge-case datasets; advanced duplicate candidate matching with explainable reasons; transparent data-quality scoring; anomaly and data-quality analytics; expanded validation-rule coverage; security, data-integrity and regression audits; test reports and prioritized improvement recommendations; optional P1 differentiators after core requirements are covered. | Agree data fields, validation finding structure and API/interface requirements with Members 1 and 2 early. Deliver enhancements against those contracts, review integration behavior with the team and verify that added capabilities preserve core workflows. |

## Shared rules

Freeze data model/enums/API contract at project kickoff; use shared types.

One person coordinates merges/releases; commit small feature branches and integrate at least twice daily where possible.

Member 3 tests the integrated application, not just unit functions; Member 1 tests permissions; Member 2 verifies every visible control.

All three members must be able to run the app and complete the core demo before final day.

Keep `sih-26263-apaar` separate from the existing SIH26261 branch; do not delete working code blindly.

Every implementation phase must follow the same gated engineering cycle. Code generation alone is not evidence that a feature works.

## Mandatory Development → Testing → Audit → Improvement → Verification Cycle

Plan and define acceptance criteria: state the objective, requirements, files/modules, risks, test plan and explicit exit gate.

Develop the smallest vertical slice: implement only the current scope and preserve working behavior.

Test: run unit, API, integration and relevant UI/end-to-end tests; include positive, negative and boundary cases.

Generate an initial audit report: list files changed, requirements covered, tests run/results, failures, gaps, security/privacy risks and limitations.

Analyze and prioritize improvements: find root causes and rank defects by severity and impact; do not broaden scope.

Implement improvements: fix confirmed defects and add regression tests.

Verify again: rerun failed tests, regression tests and the full relevant suite; check previous features remain working.

Generate a final verification audit: map each acceptance criterion to evidence and mark PASS, FAIL, BLOCKED or NOT TESTED; list residual risks.

Gate the next phase: proceed only when all critical criteria/tests pass. Otherwise repeat improvement, testing and verification, or report a genuine blocker.

A phase is complete only after implementation, testing, audit, improvement, retesting and final verification are evidenced.

# 14. Implementation Plan — Phase-Gated, Not Calendar-Based

| Implementation phase | Work | Exit gate / required evidence |
| --- | --- | --- |
| Phase 0 — Scope & repository audit | Verify official PS wording; inspect repository, dependencies, tests and Git status; create `sih-26263-apaar` branch; agree shared data/API contract; run baseline tests. | Audit report lists reusable/modify/defer files, requirements, assumptions, baseline results, risks and blockers. No broad edits before this report. |
| Phase 1 — Skeleton, data model & access | Implement app startup, configuration, institution/programme/year/intake schema, synthetic seed data, login and server-side RBAC/institution scoping. | Fresh start succeeds; role and institution-isolation tests pass; schema/API contract documented. |
| Phase 2 — Import & persistence | Implement CSV/XLSX template, preview, column mapping, batch creation, row persistence, row-level parse errors and import lineage. | A user uploads synthetic data and sees persisted batch/row counts; malformed files fail safely. |
| Phase 3 — Core validation & reconciliation | Implement required-field, APAAR presence/syntax, exact duplicate, category/status, consistency and intake rules with row/field evidence. | Clean and defective seed cases produce expected results. Mandatory go/no-go: upload → validate → finding works correctly. |
| Phase 4 — Review workflow & dashboards | Implement findings, correction/reimport/revalidation, submission lifecycle, reviewer decisions, audit events and API-backed dashboards. | End-to-end flow works through UI/API without manual database edits; review actions persist with audit history. |
| Phase 5 — Integration & P1 differentiators | Add cross-institution candidate review, labelled mock APAAR adapter, report export, transparent quality score and limited verification/certificate preview only after P0 passes. | Mock is clearly labelled; candidate matches are never auto-merged; selected P1 features pass tests. |
| Phase 6 — Hardening & release readiness | Run full unit/API/integration/security/privacy/error-path tests; fix verified defects; repeat tests; prepare setup, seed/reset and demo documentation. | All critical gates pass; fresh setup and repeatable demo work. Freeze new features when release candidate is stable. |

Move to the next phase only when the current phase's exit criteria pass. If upload → validation → finding → dashboard fails, stop advanced work, fix the blocker, and repeat testing and verification. These phases define dependencies, not fixed dates.

# 15. Synthetic Demo Dataset

| Scenario | Seeded condition | Expected behavior |
| --- | --- | --- |
| Clean batch | Unique synthetic IDs, complete fields, within intake. | Valid summary; no false blocking errors. |
| Missing APAAR ID | Blank ID in one row. | Blocking finding with row/field and fix guidance. |
| Malformed ID | Synthetic value fails configured syntax. | Format error; not described as official lookup result. |
| Within-batch duplicate | Same APAAR ID in two rows. | Both rows linked; no automatic merge. |
| Cross-institution candidate | Same synthetic ID in two institution datasets. | AICTE sees masked candidate and can confirm/dismiss with reason. |
| Intake exceeded | Enrolled count greater than configured allowed intake. | Show actual, allowed, difference and rule/policy. |
| Category/status conflict | Invalid NRI/OCI/FN or seat-type combination under demo rules. | Rule-specific warning/error. |
| Provider unavailable | Mock adapter returns unavailable. | Visible MOCK_UNAVAILABLE/pending; batch validation still completes. |
| Correction loop | Fix a row and revalidate. | Finding count changes and history is retained. |
| Unauthorized access | Institution A requests Institution B record. | Backend denies; test passes. |

Use fictional names, IDs and institutions; label the dataset synthetic.

Do not use real APAAR IDs, Aadhaar numbers, phone numbers or student files in screenshots or demo.

Use illustrative intake values with explicit label; do not imply official AICTE data.

# 16. Testing and Definition of Done

## 16.1 Risk-Based Test Coverage and Test Case Management

| Coverage area | Required scenarios |
| --- | --- |
| Requirements traceability | Every PS requirement, functional/non-functional requirement, API endpoint, role/permission, USP and acceptance criterion maps to test cases. |
| Validation and data quality | Missing/invalid fields, malformed IDs, allowed values, normalization, repeated rows, conflicting records, clean records and false-positive scenarios. |
| Boundary and arithmetic | Zero/one/many records, exact intake limit, one over limit, supernumerary policy, empty batch and large batch. |
| Import robustness | CSV/XLSX valid/invalid files, missing/extra columns, duplicate headers, blank rows, invalid encoding/types, oversized files, formula-like cells and partial row failures. |
| Duplicate matching | Same ID in one batch/institution/across institutions, missing IDs, similar names with different IDs, threshold edges, confirm/dismiss and no auto-merge. |
| API and contract | Invalid/missing fields, invalid enums, malformed requests, status codes, pagination, authorization and consistent error format. |
| Security and privacy | Unauthenticated calls, role escalation, institution A reading institution B, guessed IDs, unauthorized export, sensitive logs, committed secrets and unsafe uploads. |
| Audit integrity | Import, validation, correction, submit, review, export and lookup create correct events; actor/time/object/outcome/reason present; normal users cannot alter audit records. |
| Workflow and persistence | Draft/validated/submitted/review/correction states, refresh/re-login persistence, repeated submission, retries and stale edits where relevant. |
| External adapter and resilience | Mock outcomes clearly labelled; timeout/unavailable/malformed provider response; core checks continue without provider. |
| Frontend and end-to-end | Every visible control works; loading/empty/success/error states; dashboard matches API; filters and full core workflow. |
| Reporting | Export filters, counts, encoding, masking, permissions and audit event. |
| Regression and performance | Full suite after fixes; measure demo-sized batch performance and record actual timing; no unsupported performance claims. |

For each test case record: Test ID, linked requirement/risk, preconditions, input/fixture, steps, expected result, actual result, PASS/FAIL/BLOCKED/NOT TESTED, evidence/log, defect reference and retest status. Maintain a risk register with likelihood, impact, severity, mitigation, owner and residual risk. Never claim full coverage without a traceability review.

## Must-pass tests

Unit tests for each rule and enum.

CSV/XLSX tests: valid, malformed, missing columns, blank rows, mixed valid/invalid rows.

Duplicate tests: exact duplicate IDs, missing IDs and candidate matches that must not auto-merge.

Intake tests: below limit, exactly at limit, over limit and configured supernumerary treatment.

API tests for authentication, roles, institution isolation and validation response schema.

Audit tests for import, submit, correction, review, export and verification.

End-to-end: login → upload → validate → finding → correction/reimport → revalidate → submit → dashboard update → export.

Provider unavailable test: batch continues and does not claim verification.

Fresh-start test: reset seed and reproduce demo without manual SQL.

| Gate | Pass condition |
| --- | --- |
| Functional | Core workflow completes through UI and backend. |
| Correctness | Known seeded errors found; clean records not falsely flagged by same rule; counts match data. |
| Explainability | Every finding has rule code, reason, severity and row/field/record reference. |
| Security | Cross-role and cross-institution access attempts rejected by backend tests. |
| Persistence | Refresh/re-login does not lose records, findings or audit events. |
| Integration | Dashboard metrics come from API/database; no dead visible controls. |
| Resilience | Malformed row and provider failure are handled. |
| Documentation | Setup, seed/reset, demo accounts, API, limitations and demo script are current. |

# 17. Security, Privacy and Responsible Use

Treat student identifiers and academic records as sensitive; use synthetic records by default.

Collect only fields justified by the official data contract. Do not add Aadhaar number just because it is associated with the broader APAAR ecosystem.

Mask identifiers in lists/logs and restrict full values to authorized use.

Enforce server-side RBAC and institution scope on every route/query.

Use HTTPS in deployed environments; secrets in environment variables, never Git.

Validate upload types/sizes and handle malformed files safely; use parameterized queries/ORM.

Do not log raw student records; audit sensitive lookups and exports.

Restrict cross-institution matching details to authorized reviewers.

Consent/authority UI must reflect the actual workflow; a checkbox alone is not a guarantee of legal compliance.

Never auto-reject a student or auto-merge records based solely on a matching score.

This is an engineering brief, not legal advice. Production deployment requires confirmation of applicable Indian data-protection obligations, official APAAR terms, authorized data sharing, retention and access policies.

# 18. Reusing Existing VeriReg AI Code

| Existing component | Decision | Action |
| --- | --- | --- |
| verireg/extractor.py | Reuse selectively | Keep PDF/OCR for supporting docs; add CSV/XLSX as primary student-data ingestion. |
| verireg/field_extraction.py | Modify substantially | Replace college-approval fields with import mapping; regex PDF extraction is not the main student-table path. |
| verireg/rules_engine.py | Reuse engine pattern | Replace land/FDR/fire-NOC rules with student validation rule catalog. |
| verireg/consistency.py | Reuse concepts; rewrite domain | Compare student IDs, APAAR IDs, programme/year/status and intake totals. |
| verireg/duplicate_detector.py | Reuse utilities; add record matching | Keep file/image matching only if useful; implement exact ID and candidate record matching. |
| verireg/signatures.py | Defer | Not core unless certificate-signing requirement is clarified. |
| verireg/risk_scoring.py | Modify | Use transparent data-quality/exception priority score, not approval risk tiers. |
| verireg/pipeline.py | Refactor incrementally | Build import → validate → reconcile → submit orchestration. |
| verireg/api.py | Modify/add versioned routes | Student data API; preserve legacy code on old branch. |
| verireg/synthetic_docs.py | Add/modify seed generator | Create synthetic CSV/XLSX student batches and edge cases. |
| tests/test_member1.py | Retain useful tests; add suite | Keep legacy tests; add student-data unit/API/integration tests. |
| sample_pipeline_output.json | Legacy only | Create sample student validation output. |

Git safety Create branch `sih-26263-apaar`. Before editing, inspect tree, dependencies, routes, tests and Git status. Keep the current SIH26261 implementation recoverable; make incremental changes.

# 19. Antigravity Instructions — Paste as the Agent's Project Contract

PROJECT: SIH26263 — APAAR-Based Student Data Management and Verification Platform for AICTE-approved institutions.

SOURCE OF TRUTH AND FIRST ACTIONS:
1. Read this entire brief. Verify exact PS wording against https://sih.gov.in/sih2026PS if available; official wording overrides this brief.
2. Inspect repository, README, dependencies, routes, database, tests and Git status. Create/confirm branch `sih-26263-apaar`; do not modify main without approval.
3. Run baseline tests and produce an initial audit report: architecture, file-by-file reuse/modify/defer plan, requirements, assumptions, test results, risks and blockers.
4. Freeze shared schemas, enums, API routes, error format and example payloads with all three members before parallel implementation.

MANDATORY DEVELOPMENT CYCLE — FOLLOW FOR EVERY PHASE:
A. PLAN: State objective, requirements, files, acceptance criteria, risks, test plan and stop condition.
B. DEVELOP: Implement only the current phase/feature; reuse working code and avoid unrelated refactors.
C. TEST: Run unit tests for changed logic plus relevant API/integration/UI/end-to-end tests.
D. INITIAL AUDIT REPORT: Record requirements covered, files changed, behavior added, commands/tests and actual results, failures, gaps, security/privacy risks, limitations and unresolved defects.
E. IMPROVEMENT ANALYSIS: Find root causes; rank defects by severity and impact. Do not patch symptoms blindly.
F. IMPLEMENT IMPROVEMENTS: Fix confirmed defects and add regression tests within current scope.
G. VERIFY: Rerun failed tests, regression tests and the full relevant suite; verify fixes did not break earlier behavior.
H. FINAL VERIFICATION AUDIT: Map every acceptance criterion to evidence; mark PASS, FAIL, BLOCKED or NOT TESTED; list residual risks and remaining gaps.
I. GATE DECISION: Proceed only if all critical acceptance criteria/tests pass. Otherwise repeat improvement/testing/audit. For genuine external blockers, use a clearly labelled mock/adapter where appropriate and document the limitation.

IMPLEMENTATION PHASES — NO FIXED CALENDAR:
Phase 0: repository/official-PS audit, branch, baseline tests and shared API/data contract.
Phase 1: app skeleton, database/schema, institution/programme/year/intake, synthetic seeds, login and RBAC.
Phase 2: CSV/XLSX preview, mapping, import, persisted batches/records and row-level errors.
Phase 3: required fields, APAAR presence/syntax, exact duplicates, category/status consistency, intake reconciliation and explainable findings.
Phase 4: correction/revalidation/submission/review, API-backed dashboards and audit history.
Phase 5: cross-institution candidate review, labelled mock APAAR adapter, CSV export and selected P1 quality score/verification/certificate UI.
Phase 6: full regression/security/privacy/error-path testing, documentation, reproducible setup and demo rehearsal.
P2 only after P0/P1 are stable. Each phase has an exit gate; calendar time does not override failing tests.

TESTING AND RISK COVERAGE:
- Maintain a requirements-to-test traceability matrix: every PS requirement, functional/non-functional requirement, endpoint, role/permission, USP and acceptance criterion maps to one or more tests.
- Cover happy paths, invalid inputs, boundaries, empty states, duplicates, conflicting records, malformed/large files, partial batch failures, adapter outage, persistence/reload, authorization failures, cross-institution data leakage, audit integrity, export permissions, UI loading/error states and regressions.
- Include unit, API/contract, integration, end-to-end, security/authorization, privacy/logging, resilience and basic performance tests as applicable.
- Test negative/adversarial cases, not just the demo happy path. Use synthetic data only.
- For each case record ID, requirement/risk, setup, input, steps, expected/actual result, status, evidence/log, defect link and retest status.
- Maintain a risk register with likelihood, impact, severity, mitigation, owner and residual risk.
- Never claim tests passed unless commands ran and results were observed. Separate PASS, FAIL, BLOCKED and NOT TESTED.

NON-NEGOTIABLE:
- Never claim mock APAAR checks are official/live. Never invent APIs, credentials, official formats/rules or government responses.
- Synthetic data only by default; no real APAAR/Aadhaar/student data in fixtures, logs, screenshots or commits.
- Do not store Aadhaar numbers without explicit official requirement and authorized basis.
- Exact ID matches may create findings; fuzzy matches are candidates only. Never auto-merge or auto-reject.
- Every finding includes rule code, reason, severity, record/row/field and suggested action.
- Visible controls must work; metrics come from backend or are labelled seeded.
- Server-side role/institution authorization is mandatory.
- Avoid unnecessary frameworks, LLMs, blockchain, microservices and broad refactors. Keep legacy SIH26261 branch recoverable.
- Do not start a later phase while current critical criteria/tests fail.

REPORT AFTER EVERY ITERATION:
1. Phase/feature and acceptance criteria.
2. Files changed and summary.
3. Commands/tests executed and actual results.
4. Audit findings and risk assessment.
5. Defects fixed and regression evidence.
6. Remaining failures, untested items and blockers.
7. Gate status: PASS / FAIL / BLOCKED.
8. Next smallest action, only when the gate permits it.

SUCCESS CONDITION:
A fresh user can log in, upload synthetic CSV/XLSX, preview/import, validate a seeded missing/duplicate APAAR or intake issue, inspect the explanation, correct/reimport, submit, see dashboard counts update, resolve a review item with audit history, export a report and observe external verification labelled MOCK. No manual database edits are needed.

# 20. 5–7 Minute Demo Script

Log in as institution operator and show the institution dashboard.

Upload the synthetic batch with a missing APAAR ID, duplicate ID and intake exception; preview and confirm import.

Run validation and open a finding showing row/field, rule code, explanation and correction.

Show intake arithmetic and configured policy.

Open AICTE dashboard and show aggregate institution metrics plus a masked cross-institution candidate.

Resolve one candidate with a reason and show the audit event.

Correct a test row, reimport/revalidate and show findings/quality score change.

Show APAAR result labelled MOCK, then export CSV report.

State clearly that live official verification requires authorized API access.

## Pitch emphasis

We go beyond data collection: validate, reconcile, explain and support correction.

Every flag is traceable and reviewable; no blind merges or accusations.

Privacy and role isolation are in the workflow, not only in slides.

Show working upload-to-report path before discussing advanced ideas.

# 21. Risks and Mitigations

| Risk | Mitigation |
| --- | --- |
| No authorized APAAR API | Adapter + visibly labelled mock; core checks continue. |
| Official ID format/policy unclear | Verify official docs; configurable rules; don't claim authoritative validation. |
| Seat category/intake policy differs | Model per institution/programme/year and configurable policy; label demo assumptions. |
| False duplicate matches | Exact ID first; candidate matches explained and human-reviewed. |
| Privacy issue | Synthetic data, masking, role isolation, redacted logs. |
| Team integration mismatch | Shared contract Day 1; shared types; daily merges; Day 3 end-to-end gate. |
| Overbuilding AI | P0 gates; no P1/P2 while core path fails. |
| Legacy code too domain-specific | Reuse patterns/infrastructure and preserve old branch; replace rules/schema incrementally. |
| Hardcoded demo values misrepresented | Label seeded intake and mock verification; distinguish demo from official data. |

# 22. Final Checklist

☐ Official PS wording verified; traceability table updated.

☐ Branch `sih-26263-apaar` exists; old implementation remains recoverable.

☐ CSV/XLSX template and synthetic seed/reset script available.

☐ Login, role checks and institution isolation tested.

☐ Import preview, mapping, persistence and row-level errors work.

☐ APAAR syntax and external verification are clearly distinguished.

☐ Duplicate detection works without automatic merge.

☐ Intake/seat-category reconciliation shows arithmetic and configured policy.

☐ Findings contain rule, severity, reason and row/field reference.

☐ Correction/revalidation and versioned lifecycle work.

☐ Dashboards use persisted API data.

☐ Review actions and audit history persist.

☐ CSV export works and respects permissions.

☐ Mock adapter failure is handled and labelled.

☐ Critical unit/API/integration/security tests pass.

☐ Fresh-start demo works without manual database edits.

☐ 5–7 minute demo can be repeated; limitations are documented.

# 23. Sources and Evidence Boundaries

Official SIH problem statement directory: https://sih.gov.in/sih2026PS

Secondary detailed SIH26263 listing used during preparation: https://zaidsayyed.in/tools/sih-problem-statements/sih26263

Official APAAR FAQ: https://apaar.education.gov.in/faqs

Source-derived requirements include the PS title/context, named intake/enrolment/seat-category fields, duplicate and APAAR checks, intake exceedance, cross-institution duplicates, dashboards, authorized verification, integration, security/privacy/RBAC/audit/consent, reporting and certificate display. The tech stack, architecture, API paths, priorities, scoring, demo workflow, testing plan and three-member allocation are proposed engineering choices.

Final instruction Before final SIH submission, compare this brief against the exact official PS PDF/portal text provided by the college. If there is a conflict, official requirements take precedence and this document must be updated.